ZACAO

Dashboard V1
Deliverable Plan

Requirements, verified data feasibility, source contracts, conditional activation rules, and architecture prerequisites

DOCUMENT STATUS  Proposed for approval — controlling input for the future architecture plan

Product: ZACAO Executive Intelligence Platform

Audience: ZACAO internal leadership and operating team

Reporting standard: USD · America/New_York · rolling last 12 months

Source boundary: Read-only Shopify, Klaviyo, and allowlisted Google Drive files

Application login: Not required for V1

Primary database: Not required for recommended Core V1; revisit only on documented triggers

Approval boundary: Approval of this document authorizes creation of the technical architecture and implementation plan only. It does not authorize coding, production deployment, or writes to any source system.

# Document authority and reading guide

Once approved, this document becomes the controlling product and data specification for Dashboard V1. The later architecture plan must implement this scope without silently adding metrics, inventing business rules, or treating plans as actuals.

| Label | Meaning |
| --- | --- |
| Confirmed | Requirement or project decision explicitly provided by ZACAO. |
| Available | The audited source can currently provide sufficient data. |
| Partially available | Some fields, records, history, or quality controls are missing. |
| Missing / blocked | The required data or rule is not currently available. |
| Conditional V1 | Designed now but activated only after its source and rules pass validation. |
| Recommendation | Proposed behavior requiring approval before architecture is frozen. |
| Out of V1 | Explicitly deferred and not part of the initial build commitment. |

# 1. Executive decision

Feasibility conclusion: A useful, production-truthful V1 is feasible without a primary analytical database when the release centers on verified Shopify analytics, includes future-ready Klaviyo components, uses the corrected Budget only as a plan source, and keeps unsupported operational, growth, and financial modules conditional.

The approved demo remains the visual contract. Visual parity does not require every demo card to display a value. Components whose sources are empty, partial, or unavailable must use explicit readiness states instead of sample data.

## What V1 will accomplish

Give the internal team a reliable executive view of Shopify sales, demand, customer behavior, product performance, website conversion, fulfillment, and current Shopify inventory.

Implement Klaviyo analytics so they populate automatically when genuine campaign, flow, email, SMS, and conversion data begins arriving.

Show Budget targets and scenarios only as Plan or Target values, never as actual financial performance.

Expose source freshness, historical completeness, missing costs, unclassified channels, empty integrations, and invalid workbook inputs.

Preserve a governed path for Conditional modules without claiming that missing data already exists.

## What V1 will not claim

Complete twelve-month order-level customer history unless Shopify history access or an approved export is obtained.

Complete SNAPL and YBYD inventory, FEFO, stockout, reorder, or production analytics before S&OP inputs are populated.

Actual company-wide margin, expense, burn, or runway from the current Budget and Shopify data.

Klaviyo performance while the connected account contains no events or reports.

Paid CAC, ROAS, social performance, affiliate revenue, or ambassador performance without verified source records.

# 2. Confirmed product requirements

| Requirement | Confirmed V1 rule |
| --- | --- |
| Users | ZACAO internal team. |
| Purpose | Read-only executive analytics and data-quality visibility. |
| Visual reference | Follow the approved dashboard demo and its established design language. |
| Reporting timezone | America/New_York, implemented as a configurable reporting setting. |
| Reporting currency | USD only. |
| Default period | Rolling last 12 months; shorter selectable periods may be provided. |
| History | Audit and use all genuinely accessible history; disclose incomplete detailed history. |
| Source permissions | Shopify, Klaviyo, Google Sheets, Budget, and S&OP are read-only. |
| Authentication | No application user login, user table, roles, or authentication database. |
| Production values | No mock, assumed, or silently corrected production values. |
| Database | No primary database required for the recommended Core V1, subject to constraints in section 13. |

# 3. V1 release structure

V1 is divided into Core, Future-Ready Core, and Conditional modules. This classification controls what may display real analytics at launch.

| Class | Meaning | Launch behavior |
| --- | --- | --- |
| Core V1 | Source and required fields are currently available or can be derived without unsupported assumptions. | Display live values after validation and approved metric rules. |
| Future-Ready Core | API and metric contracts are verified, but the current account contains no business events. | Ship the complete component with a truthful empty/not-ready state; populate automatically when data arrives. |
| Conditional V1 | The feature is desired but required data or business rules are incomplete. | Hide, disable, or show Data source not ready. Never show mock production values. |
| Out of V1 | Requires prediction, broad new integrations, or a new operating system. | Do not implement as an active V1 feature. |

# 4. Global dashboard requirements

## 4.1 Navigation and pages

Executive Health

Revenue Intelligence

Customer Intelligence

Product Intelligence

Operations Intelligence — required by the deliverable even though the approved demo lacks this page

Marketing Intelligence

Insights and Data Quality

Growth Intelligence and Financial Intelligence only when their Conditional activation gates pass

## 4.2 Global controls

Date range with a default rolling twelve-month view.

Comparison period where the selected metric supports a like-for-like comparison.

Channel, product/SKU, and location filters only where the source supports them reliably.

Source name, data-as-of time, last successful refresh, and completeness state at metric or page level.

Export of the filtered data only after export requirements and PII exclusions are approved.

No editable data tables, approval forms, assignment workflow, or write-back controls in V1.

## 4.3 Required visual states

| State | Required behavior |
| --- | --- |
| Loading | Show a stable skeleton without fake metric values. |
| Current | Refresh completed, validation passed, and data is inside its freshness target. |
| No activity | Source connection works but the selected period contains zero genuine events. |
| Not configured | Required connector, permission, mapping, or source has not been supplied. |
| Partial | Some history, locations, products, channels, or rows are missing. |
| Stale | Last successful refresh exceeds the approved freshness target. |
| Invalid | Source is reachable but failed schema or value validation. |
| Unavailable | Source could not be reached and no acceptable cached response is available. |
| Error | Show a user-readable explanation and retry path; never substitute zero. |

# 5. Page-by-page deliverables

## 5.1 Executive Health

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| Net sales | Core | ShopifyQL sales.net_sales | Canonical executive sales KPI. |
| Orders | Core | ShopifyQL sales.orders | Canonical aggregate; distinct IDs in detailed views. |
| Average order value | Core | ShopifyQL sales.average_order_value | Use one approved Shopify definition. |
| Returning customer rate | Core | ShopifyQL returning_customer_rate | Aggregate Shopify classification. |
| Sales trend | Core | ShopifyQL sales timeseries | Day, week, or month according to selected range. |
| Native channel mix | Core | ShopifyQL sales_channel | Unmapped values remain Unclassified. |
| Fulfillment summary | Core/partial | Shopify fulfillment analytics | Delivery event coverage may be incomplete. |
| Revenue vs plan | Conditional | Shopify + Corrected Budget | Only overlapping plan periods; clearly label Plan. |
| Business Health score | Conditional | Multiple sources | Blocked until weights and thresholds are approved. |
| Executive recommendations | Conditional | Certified deterministic alerts | No AI-generated narrative in V1. |

## 5.2 Revenue Intelligence

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| Gross sales | Core | ShopifyQL gross_sales | Canonical Shopify value. |
| Discounts | Core | ShopifyQL discounts | Respect provider sign; never subtract twice. |
| Returns | Core | ShopifyQL returns | Recognition policy requires approval. |
| Net sales | Core | ShopifyQL net_sales | Canonical Shopify value. |
| Shipping charges | Core | ShopifyQL shipping_charges | Displayed separately. |
| Taxes | Core | ShopifyQL taxes | Displayed separately. |
| Total sales | Core | ShopifyQL total_sales | Canonical Shopify value. |
| Revenue trend | Core | ShopifyQL timeseries | Rolling twelve-month default. |
| Sales and units by product/SKU | Core with cleaning | ShopifyQL product/variant dimensions | Exclude/classify blank product, adjustment, and fee lines. |
| Revenue by native channel | Core | ShopifyQL sales_channel | Requested business-channel split remains partial. |
| Purchase heatmap | Core | day_of_week, hour_of_day | Normalize to reporting timezone. |
| Detailed twelve-month drill-down | Conditional | Admin GraphQL orders | Requires read_all_orders or approved export. |
| Month-end predictive forecast | Out of V1 | Future model | Plan comparison is not prediction. |

## 5.3 Customer Intelligence

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| New customers | Core | ShopifyQL new_or_returning_customer | Aggregate Shopify classification. |
| Returning customers/rate | Core | ShopifyQL | Disclose blank classification rows. |
| Customer geography | Core | billing_country, billing_region | Aggregate only; label as billing geography. |
| Shopify acquisition funnel | Core | ShopifyQL sessions | Sessions, cart additions, checkout, completion, conversion. |
| Active customers | Conditional | Detailed history or approved aggregate definition | Definition and history required. |
| Cohort heatmap | Conditional | Detailed orders or proven aggregate query | Full history required. |
| Realized LTV | Conditional | Detailed orders; optional cost source | Revenue vs contribution definition required. |
| RFM | Conditional | Detailed order/customer history | Bands and full history required. |
| Predictive churn | Out of V1 | Future model | No prediction in V1. |

## 5.4 Product Intelligence

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| Product/SKU sales | Core | ShopifyQL | Current and historical aggregate performance. |
| Units sold | Core | net_items_sold | Merchandise rows only. |
| Product mix | Core after decision | Net sales or units | Choose one percentage basis. |
| Product price/status | Core | Admin GraphQL Product/Variant | Current catalog state. |
| Sales velocity trend | Core | ShopifyQL units by period | Descriptive, not predictive. |
| Current Shopify inventory | Core limited | InventoryLevel quantities | Only populated Shopify locations. |
| Missing-cost warning | Core | InventoryItem.unitCost | Warn for active/sold variants without cost. |
| Sell-through | Conditional | Shopify inventory analytics/S&OP | Definition and clean historical catalog required. |
| Inventory value | Conditional | Quantity × approved effective cost | Cost and pack/unit mapping unresolved. |
| Inventory Runway & Reorder Alert | Conditional | Shopify + S&OP | Complete inventory, incoming units, lead time, safety buffer, and velocity rule required. |
| Frequently bought together | Conditional | Detailed order lines | History plus support/confidence rules required. |

## 5.5 Operations Intelligence

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| Fulfilled/unfulfilled counts | Core | Shopify fulfillments/orders | Status and age policy required. |
| Shipped/delivered counts | Core/partial | Shopify fulfillment analytics | Carrier event completeness varies. |
| Current Shopify/SNAPL inventory | Core limited | Shopify InventoryLevel | Not combined company inventory. |
| Combined SNAPL/YBYD inventory | Conditional | S&OP/warehouse inputs | Real location snapshots missing. |
| Lots/best-by/FEFO | Conditional | S&OP Lot Tracking | Real lot and depletion records missing. |
| Forecast vs actual | Conditional | S&OP forecast + Shopify actuals | Forecast and actual inputs unpopulated. |
| Incoming production | Conditional | S&OP Production POs | PO 2001 requires confirmation. |
| Production timeline | Conditional | S&OP Production Schedule | Example-only with reference errors. |
| Production costs/payment dates | Conditional | Budget/S&OP | Cost conflict and terms/dates unresolved. |
| Additional depletions | Conditional | New governed ledger | No recurring source found. |

## 5.6 Marketing Intelligence

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| Shopify web funnel | Core | ShopifyQL sessions | Populated now. |
| Email delivery/open/click/bounce/unsubscribe | Future-Ready Core | Klaviyo Reporting API | Component ships now; account currently has no events. |
| SMS engagement | Future-Ready Core | Klaviyo reports/metrics | Component ships now; account currently has no events. |
| Campaign table | Future-Ready Core | campaign-values-reports | Auto-populates when campaigns have report data. |
| Flow table | Future-Ready Core | flow-values-reports | Auto-populates when flows have report data. |
| Klaviyo-attributed revenue | Future-Ready Core | Report conversion value | Must be labelled attributed revenue. |
| Klaviyo engagement trends | Future-Ready Core | metric-aggregates | Event-time trend; distinguish from report send-date semantics. |
| Paid CAC/ROAS | Conditional | Ad spend + attribution | Sources and policy missing. |
| Social growth/engagement | Conditional | Social export/API | No performance ledger found. |
| Content conversion | Conditional/V2 | GA4/ad/content tracking | Access and tagging missing. |

## 5.7 Insights and Data Quality

| Component | Class | Source | Delivery rule |
| --- | --- | --- | --- |
| Source freshness | Core | Every source | Last checked, last success, source modified/data-as-of. |
| Historical completeness | Core | Shopify source status | Aggregate vs detailed coverage. |
| Missing SKU cost | Core | Shopify cost fields | Deterministic warning. |
| Unclassified channel | Core | Shopify + mapping | Never guess missing classification. |
| Klaviyo no-data | Core | Klaviyo source status | Connection works but no events/reports. |
| S&OP validation | Core readiness | Workbook checks | Surface placeholders, blanks, and formula errors. |
| Low inventory | Conditional | Shopify inventory | Threshold approval required. |
| Conversion/refund/backlog alerts | Conditional | Shopify | Comparison and threshold rules required. |
| Assign action | Out of V1 | Would require writes | Conflicts with read-only scope. |
| AI recommendations | Out of V1 | Future system | Explicitly postponed. |

# 6. Klaviyo future-ready deliverable

Decision: Include Klaviyo analytics in V1 even though the audited account has no usable events today. Build the metric contracts, components, filters, and states now so they populate automatically when genuine Klaviyo data becomes available.

## 6.1 Required behavior

Verify the configured Klaviyo account and integration status through read-only access.

Load the account timezone, currency, metric registry, campaigns, flows, reports, and selected metric aggregates.

If the connection works but the selected period has no events, show No activity yet—not 0% performance and not an error.

If the account is not connected or required metrics do not exist, show Integration not configured.

If campaigns or flows are created later, discover them through the approved list/report resources without a dashboard redesign.

When report data appears, replace the empty state automatically after the next successful refresh.

Keep Shopify as the source of truth for company revenue; show Klaviyo conversion value only as Klaviyo-attributed revenue.

Never ingest or expose profile PII merely to populate aggregate executive charts.

## 6.2 Required Klaviyo views

Email overview: recipients, delivery rate, open rate, click rate, click-to-open rate, bounce rate, unsubscribe rate, and spam complaints.

SMS overview: sent, delivered/received, clicked, failed, and unsubscribe metrics where supported.

Campaign performance table with campaign/message/channel, recipients, engagement, conversions, conversion value, and revenue per recipient where available.

Flow performance table with the same approved statistics grouped by flow/message/channel.

Email/SMS engagement trend using approved event-time aggregates.

Klaviyo-attributed conversion/revenue summary with an attribution disclaimer.

Data-readiness card showing account, last refresh, event presence, campaign count, flow count, and selected-period status.

## 6.3 Verified Klaviyo resource contract

| Need | Resource | Current state |
| --- | --- | --- |
| Account settings | GET /api/accounts | Available; Europe/Madrid timezone, USD. |
| Metric registry | GET /api/metrics | Available; metric definitions exist. |
| Email/SMS campaigns | GET /api/campaigns | No campaigns returned. |
| Campaign performance | POST /api/campaign-values-reports | Empty. |
| Flows | GET /api/flows | Six live flows, newly created. |
| Flow performance | POST /api/flow-values-reports | Empty. |
| Time series | POST /api/metric-aggregates | Valid responses; all values zero. |
| Event verification | GET /api/events | No events returned. |
| Profiles/lists/segments | GET /api/profiles, /lists, /segments | One profile, five lists, zero segments. |

## 6.4 Verified metric identifiers

| Metric | ID | Current state |
| --- | --- | --- |
| Received Email | XKVkHG | Zero events |
| Opened Email | Ub5zGJ | Zero events |
| Clicked Email | RhS7DM | Zero events |
| Bounced Email | VkMVgn | Zero events |
| Dropped Email | X9dNLR | Zero events |
| Marked Email as Spam | Tyn3KT | Zero events |
| Sent Text Message | Srzt4U | Zero events |
| Received Text Message | XTumVK | Zero events |
| Opened Text | RNyqsh | Zero events |
| Clicked Text Message | Vu3rND | Zero events |
| Failed Text Delivery | Xgtjj8 | Zero events |
| SMS Unsubscribe | RgaCb4 | Zero events |
| Checkout Started | QQ7zHW | Zero events |
| Placed Order | Rt8Ckz | Zero events/value |
| Ordered Product | UvAB6i | Zero events/value |
| Fulfilled Order | V3Ypmx | Zero events/value |
| Refunded Order | WQqgS2 | Zero events/value |
| Cancelled Order | TfyvR4 | Zero events/value |
| Viewed Product | T6hZag | Zero events |
| Active on Site | VvJVhn | Zero events |

# 7. Shopify source contract

## 7.1 ShopifyQL aggregate datasets

| Dashboard data | Verified ShopifyQL fields/dimensions | Status |
| --- | --- | --- |
| Sales components | orders, gross_sales, discounts, returns, net_sales, shipping_charges, taxes, total_sales, average_order_value | Available |
| Product sales | product_title; gross_sales, net_sales, orders | Available with blank-product caveat |
| Variant/SKU units | product_variant_title, product_variant_sku, net_items_sold, line_type | Available with non-product caveat |
| New/returning | new_or_returning_customer; orders, customers, returning_customer_rate | Available |
| Web funnel | sessions, visitors, cart additions, reached checkout, completed checkout, conversion_rate | Available |
| Geography | session_country; billing_country; billing_region | Available as labeled aggregates |
| Purchase heatmap | day_of_week, hour_of_day, orders | Available |
| Native channels | sales_channel; orders, net_sales, total_sales | Available; requested taxonomy partial |
| Referrers | order_referrer_source, order_referrer_name | Partially available; sparse |
| Fulfillment | orders_fulfilled, orders_shipped, orders_delivered | Available as aggregates |
| Inventory history | starting/ending units, units sold, sell_through_rate | Partial; legacy and blank rows |
| Cost/margin | COGS, gross profit/margin, sales with/without cost | Partial; not certifiable company-wide |

## 7.2 Admin GraphQL resources

| Resource | Required fields | V1 use / limitation |
| --- | --- | --- |
| Shop | name, currencyCode, ianaTimezone, plan metadata | Source identity and normalization. |
| Order | id, name, createdAt, processedAt, cancelledAt, test, currencyCode, sourceName, tags, financial/fulfillment statuses, money sets | Recent drill-down; history limited without read_all_orders. |
| LineItem | quantity/current/unfulfilled/refundable, SKU, product, variant, prices, discounts, tax | Recent SKU detail; exclude fee/adjustment rows. |
| Refund | id, createdAt, totalRefundedSet, refundLineItems | Refund drill-down; inherits history limits. |
| Fulfillment | status, displayStatus, created/updated/delivered/inTransit/estimated dates, location, tracking | Delivery timestamps incomplete for some fulfillments. |
| Product/Variant | id, title, handle, status, SKU, price, inventory quantities | Current catalog and saleable pack identity. |
| InventoryItem | id, SKU, tracked, unitCost | Cost completeness only; historical effective costs absent. |
| InventoryLevel | location, updatedAt, available/incoming/committed/damaged/on_hand/reserved/safety_stock | Show only recorded quantity states. |
| Location | id, name, active and fulfillment/inventory status | YBYD is not a current populated active location. |
| Customer | id, createdAt, numberOfOrders, amountSpent, lastOrder | Current detail support; complete history unresolved. |

Security requirement: The audited connector has many write scopes and lacks read_all_orders. Production must use a new least-privilege read-only Shopify app. The dashboard must never modify products, inventory, customers, orders, refunds, or settings.

# 8. Budget, S&OP, and Drive source contract

## 8.1 Corrected Budget workbook

The supplied Corrected Model is the only audited Budget source. It may supply plans, targets, assumptions, and scenarios. It may not supply actual revenue, actual expenses, actual margin, current cash, or actual runway.

| Budget content | V1 use | Status |
| --- | --- | --- |
| Monthly planned revenue | Revenue versus plan for overlapping months | Conditional |
| Planned channel/SKU mix | Plan context after mapping | Conditional |
| Planned COGS/gross margin | Plan-only economics | Conditional |
| Staffing, marketing, overhead | Plan composition | Available as plan |
| Freight scenarios | Assumption/scenario context | Available as plan |
| Revenue scenarios | Management scenarios, not predictions | Available as plan |
| Actual expenses/burn/runway | Not supplied | Missing / blocked |

## 8.2 S&OP workbook

| S&OP area | Observed condition | Activation status |
| --- | --- | --- |
| SKU Master | Five planned bar SKUs | Requires mapping to Shopify packs |
| On-Hand Inventory | Example row; real SKU rows are zero; SNAPL only | Blocked |
| Lot Tracking | Example row and blank real rows | Blocked |
| Production POs | PO 2001 contains 1,500 total units | Requires confirmation |
| Production Schedule | Example-only; three #REF! cells | Blocked |
| Sales Forecast | 52-week framework; units and prices are zero | Blocked |
| BOM Costs | Recipes exist; cost components incomplete | Blocked for actual costs |
| Cash Flow Assumptions | Explicit placeholders; terms/freight incomplete | Blocked |
| Forecast Accuracy | Forecast zero; actuals blank | Blocked |
| Cash Flow Calendar | Starting cash and daily flows are zero | Blocked |

Conflict: Budget and S&OP appear to swap the 42% and 70% SKU values for two cost references. The dashboard must not choose a value until ZACAO confirms the correct effective cost and SKU mapping.

## 8.3 Other Drive sources

| Source | Potential use | Finding |
| --- | --- | --- |
| Zacao CRM (INTERNAL) | Ambassadors, collaborations, retail, investors, grants, fundraising | Broad but inconsistent; some tabs populated, some header-only. |
| Investor Reach Out Tracker | Investor pipeline | Overlaps CRM; free-text statuses and no approved authority. |
| Campus Ambassador Applicants | Application counts | Application data only; no performance/revenue. |
| Influencer/Collaboration strategy sheets | Target lists | Strategies and prospects, not outcome ledgers. |
| Partnership Success Metrics | Definitions and targets | Framework, not measured results. |
| PR Activity 2026 | PR/outreach context | Not yet proven as a normalized performance ledger. |
| Social/ad/affiliate ledgers | Performance analytics | No verified recurring performance source found. |

# 9. Manual data tables the company must maintain

These tables are required only for the Conditional features ZACAO wants to activate. Existing approved tabs should be repaired and reused where possible. New files are created only when no suitable source exists.

## 9.1 Inventory and production inputs

| Table | Required columns | Unlocks |
| --- | --- | --- |
| Channel_Mapping | source_system, source_channel/source_name, order_tag, discount_code, utm_source, utm_medium, dashboard_channel, S&OP_channel, effective_from, effective_to, status, notes | Business-channel reporting |
| Inventory_Snapshots | record_id, snapshot_at, warehouse, SKU, on_hand, committed, available, damaged, incoming, source_reference | Combined inventory and days of cover |
| Inventory_Lots | record_id, warehouse, SKU, lot_number, production_date, received_date, best_by_date, quantity_received, quantity_remaining, status | Lot/best-by and FEFO visibility |
| Sales_Forecast | record_id, forecast_version, week_start, SKU, channel, forecast_units, forecast_revenue_usd, status | Forecast versus actual |
| Production_Orders | record_id, PO_number, SKU, units, supplier, order_date, expected_date, received_date, status, unit_cost_usd, freight_usd, deposit_usd, balance_usd, payment_due_date | Incoming stock and payment exposure |
| Production_Schedule | record_id, production_run, SKU, planned_start, planned_end, actual_start, actual_end, planned_units, completed_units, status | Production timeline |
| Additional_Depletions | record_id, movement_date, warehouse, SKU, quantity, reason, recipient_or_project, reference, notes | Gifting, samples, influencers, promotions, wastage |

## 9.2 Finance, marketing, and growth inputs

| Table | Required columns | Unlocks |
| --- | --- | --- |
| COGS_By_SKU | record_id, SKU, effective_from, effective_to, cost_basis, production_cost_usd, packaging_usd, freight_usd, fulfillment_usd, total_unit_cost_usd, source_reference | Realized margin and inventory value |
| Finance_Actuals | record_id, period, account_code, category, actual_amount_usd, cash_or_accrual, source_reference, status | Expense and budget-versus-actual |
| Cash_Position | record_id, as_of_date, cash_balance_usd, restricted_cash_usd, expected_inflow_usd, expected_outflow_usd, due_date, source_reference | Runway |
| Marketing_Spend | record_id, date, platform, account, campaign_id, campaign_name, spend_usd, impressions, clicks, conversions, source_reference | CAC/ROAS |
| Social_Metrics | record_id, snapshot_date, platform, account, followers, reach, impressions, engagements, link_clicks, source_reference | Social performance |
| Affiliate_Ambassador_Performance | record_id, period, partner_id, partner_name, platform, code/link, orders, revenue_usd, commission_usd, posts, reach, clicks, payout_status | Affiliate/ambassador performance |
| Growth_Pipeline | record_id, pipeline_type, opportunity, stage, status, value_usd, probability_manual, created_date, last_activity_date, next_action, next_action_date, closed_date, actual_value_usd | Retail, collaboration, partnership, investor, and grant pipelines |
| Metric_Targets | record_id, metric_key, period_start, period_end, target_value, unit, scope_type, scope_value, status, source_reference | Target comparisons and deterministic alerts |

# 10. Google Sheet operating rules

Use one header row and one record per row; do not merge cells inside input tables.

Use stable record_id values. Row numbers are not identifiers.

Use ISO dates (YYYY-MM-DD) and timezone-aware ISO timestamps where time matters.

Store USD amounts as numeric values and keep currency in a separate field when needed.

Use controlled values for SKU, location, channel, status, stage, and depletion reason.

Flag examples and drafts explicitly; do not mix them with production rows.

Protect formula columns and do not rename approved tabs/required columns without coordination.

Use append-only dated snapshots where the dashboard must show history. If current values are overwritten, history cannot be reconstructed without persistent storage.

The dashboard reads only allowlisted file IDs and tab names. It never selects the newest file by title.

Invalid rows are excluded and reported. The dashboard never modifies or corrects source rows.

## 10.1 Common source-control columns

Every maintained manual table should include, where applicable: record_id, source_status, data_as_of, created_at, updated_at, updated_by, source_reference, and notes.

## 10.2 Known workbook risks

| Risk | Required control |
| --- | --- |
| Tab or column renamed | Validate exact schema before calculating. |
| Numbers entered as text | Reject invalid numeric cells and report row/cell. |
| Duplicate records | Enforce stable IDs or documented composite keys. |
| Rows overwritten | Use append-only snapshots when history is required. |
| Partial edit | Validate the whole source response before replacing a cached result. |
| Permission removed | Show source unavailable and retain only allowed cached data. |
| File replaced | Use fixed file IDs; require a controlled source change. |
| Conflicting sources | Flag conflict and do not choose automatically. |
| Unknown freshness | Show source modified, last checked, last success, and data-as-of. |

# 11. Metric definitions requiring approval

| Decision | Recommended V1 rule | Status |
| --- | --- | --- |
| Revenue source | Use canonical ShopifyQL sales metrics for executive aggregates. | Requires approval |
| Test orders | Use Shopify report behavior; exclude test orders from detailed views. | Requires approval |
| Discounts/returns | Use provider values and signs; never subtract twice. | Requires approval |
| Refund date | Recognize on Shopify reporting event date. | Requires approval |
| AOV | Use ShopifyQL average_order_value consistently. | Requires approval |
| Product mix | Choose net sales or units; do not mix bases. | Requires decision |
| Channel mapping | Map only deterministic source/tag/code rules; all else Unclassified. | Requires decision |
| Customer identity | Use aggregate Shopify classification until detailed history is approved. | Requires decision |
| Low inventory | Do not invent a threshold; business rule required. | Requires decision |
| Inventory velocity | Approve lookback period, selling-day treatment, lead time, and safety buffer. | Blocked |
| Klaviyo revenue | Label Klaviyo-attributed revenue and use Klaviyo attribution settings. | Requires approval |
| Actual margin | Use effective-dated approved unit costs only. | Blocked |

# 12. Refresh and freshness requirements

The company has not confirmed how often manual files will be updated. V1 therefore displays the latest validated data and its freshness rather than assuming a human update schedule.

| Source family | Recommended check frequency | Required UI disclosure | Approval status |
| --- | --- | --- | --- |
| Shopify sales/funnel | Every 15 minutes | Last checked, last success, data window | Recommendation |
| Shopify inventory/fulfillment | Every 15 minutes | Last checked and source update time | Recommendation |
| Klaviyo reports/aggregates | Hourly | Account, selected period, last success, no-activity state | Recommendation |
| Budget | Hourly change check or manual refresh | File modified time and plan version | Recommendation |
| S&OP | Hourly change check or manual refresh | File modified time, validation status, data-as-of | Recommendation |
| Growth/manual sheets | Hourly change check or manual refresh | File modified time and valid-row count | Recommendation |

Important: A zero value, a stale source, an empty source, and a failed source are different states. V1 must never collapse them into the same display.

# 13. No-database V1 decision

Approved direction requested by ZACAO: Do not introduce a primary analytical database for the recommended Core V1 unless the architecture phase proves that a documented trigger below is unavoidable.

## 13.1 Conditions

Source access occurs server-side with read-only credentials; credentials never reach the browser.

Provider aggregates are used for rolling-history metrics where detailed event history is unavailable.

Server-side response caching is allowed and required to protect provider limits and page performance.

Mutable Sheets preserve history themselves when historical reporting is required.

Cross-source joins are limited to approved stable keys and mappings.

The dashboard accepts that cached last-known-good data may expire and become unavailable during a prolonged provider outage.

## 13.2 Database revisit triggers

Historical Sheet values must survive row overwrites.

Complete cohorts, RFM, realized LTV, or customer-level twelve-month drill-down becomes mandatory.

Inventory snapshots and reorder decisions require an auditable history.

Provider limits or response times fail approved performance targets.

The system must retain certified last-known-good data beyond cache retention.

Multiple files require durable record-level deduplication, reconciliation, or version history.

Actual finance/operations data requires repeatable cross-source certification.

The absence of application authentication does not logically remove the need for data storage. These are separate concerns. The no-database decision is justified here by the narrowed Core scope and low expected internal usage, not by the absence of login.

# 14. Security and privacy requirements

No application user-login flow in V1.

Choose platform-level shared-password protection, company-network restriction, or explicitly accept the risk of a public URL before architecture approval.

All Shopify, Klaviyo, and Google credentials remain server-side and read-only.

Use a new least-privilege Shopify app; do not reuse the audited overprivileged app for production.

Do not expose customer emails, phone numbers, addresses, profile data, investor contact details, or other PII in charts, browser payloads, exports, logs, test fixtures, or error messages.

Aggregate geography and customer behavior to a level appropriate for executive reporting.

Do not write to or modify Shopify, Klaviyo, Google Sheets, Budget, or S&OP.

# 15. Conditional activation gates

A Conditional feature becomes live only when every gate below passes. Readiness is evaluated per module so one blocked source does not disable unrelated Core analytics.

| Gate | Required evidence |
| --- | --- |
| Source | Fixed file/account/resource identifier and approved read-only access. |
| Schema | Required columns/fields exist with valid types and controlled values. |
| Completeness | Required products, locations, periods, and records meet the approved threshold. |
| History | Required lookback period is present or the limitation is explicitly accepted. |
| Definition | Metric formula, inclusion/exclusion rules, grain, and filters are approved. |
| Mapping | SKU, location, channel, and identity keys reconcile across sources. |
| Quality | Examples, duplicates, blanks, formula errors, and conflicts are resolved or excluded. |
| Freshness | Refresh behavior and maximum staleness are approved. |
| Presentation | Before/after activation states and limitations are defined. |

# 16. Explicitly outside V1

AI-generated recommendations or narrative insights.

Advanced demand forecasting and seasonality modelling.

Predictive churn, repeat-purchase, LTV, pipeline conversion, ROAS, profit, or cash flow.

Automated cross-platform social listening.

Full automation for every manual tracker or unavailable connector.

Detailed warehouse and fulfillment cost allocation.

Variable production-run COGS and detailed cost-layer accounting.

Detailed BOM, production capacity, yield, and wastage modelling.

New demographic data-collection systems.

Dashboard data-entry forms, editable tables, workflow assignments, or source-system write-back.

User accounts, role administration, subscriptions, billing, or multi-tenant SaaS behavior.

# 17. V1 acceptance criteria

A page or component is accepted only when all applicable criteria pass.

The metric is listed in this approved deliverable and has an approved class.

The source and exact fields/resources are documented.

The calculation and inclusion/exclusion rules are approved.

The value reconciles to the source within an approved tolerance.

Timezone, currency, date range, comparison, and filter behavior are correct.

Source, freshness, and historical completeness are visible.

Loading, no-activity, partial, stale, invalid, unavailable, and error states behave correctly.

No PII, secret, or write-capable credential is exposed.

The component follows the approved demo’s visual language and accessibility baseline.

Conditional components display no mock or assumed production values before activation.

Future-ready Klaviyo components populate without redesign when valid report/event data appears.

# 18. Decisions required before architecture approval

| # | Decision | Why it matters |
| --- | --- | --- |
| 1 | Approve the Core/Future-Ready/Conditional scope in this document. | Freezes the deliverable boundary. |
| 2 | Choose whether blocked pages are hidden, disabled, or visible as not ready. | Controls navigation and visual parity. |
| 3 | Approve the new Operations page treatment. | Deliverable requires it; demo lacks it. |
| 4 | Approve the canonical Shopify revenue/order/AOV/refund policy. | Prevents contradictory KPIs. |
| 5 | Choose product-mix basis and channel Unclassified policy. | Controls percentage and channel reporting. |
| 6 | Choose Shopify detailed-history path: read_all_orders, controlled export, or aggregate-only V1. | Controls cohorts, LTV, RFM, and drill-down completeness. |
| 7 | Confirm the connected Klaviyo account and Shopify sync status. | Determines when future-ready metrics can populate. |
| 8 | Approve Klaviyo-attributed revenue labeling and time semantics. | Avoids conflict with Shopify revenue. |
| 9 | Lock the supplied Corrected Budget file ID as the only Budget source. | Prevents version drift. |
| 10 | Confirm PO 2001 and resolve SKU/cost mappings. | Required for production and margin features. |
| 11 | Select authoritative Growth/CRM sources for future activation. | Avoids duplicate pipeline results. |
| 12 | Confirm whether historical Sheet rows are preserved or overwritten. | Determines whether no-database history is acceptable. |
| 13 | Approve refresh/staleness targets. | Defines data freshness states. |
| 14 | Choose platform-level protection or accept public-URL risk. | Protects internal revenue and financial information. |
| 15 | Approve PII exclusion and export behavior. | Protects customer and pipeline contacts. |

# 19. Architecture planning handoff

After the decisions above are approved, the architecture plan must be derived directly from this document and the four completed source-audit reports. The architecture plan must cover frontend structure, server-side source adapters, validation, calculation contracts, caching, source failure handling, security, monitoring, deployment, tests, and phased implementation.

## The architecture plan must not

Reintroduce authentication, a primary database, write-back, or another platform without proving a documented requirement and obtaining approval.

Add unsupported metrics, model-generated predictions, or invented thresholds.

Treat Budget/S&OP plans as actuals or Klaviyo-attributed revenue as company revenue.

Hide incomplete history or source limitations.

Change the approved visual design except where a missing/conditional source requires a truthful state or where the new Operations page must be added consistently.

Stop condition: Do not begin coding after this deliverable is approved. First create and obtain approval for the complete technical architecture and implementation plan.

# Appendix A — Audited source facts

| Source fact | Audited finding |
| --- | --- |
| Shopify plan/currency/time | Basic plan, USD, Eastern display timezone. |
| Shopify customers | 462 customer records observed. |
| Shopify aggregate orders | 158 orders in the rolling twelve-month ShopifyQL result. |
| Detailed orders | 10 order nodes observed through current detailed access; history incomplete. |
| Shopify active locations | 139 North 10th Street and SNAPL; YBYD not represented as a populated active location. |
| Current chocolate catalog | Two chocolate products with four pack variants; planning sources model five bar SKUs. |
| Cost coverage | $3,648.72 net sales with cost vs $10,956.82 without cost in the audited period; company margin not certifiable. |
| Klaviyo | Production account metadata, one profile, five lists, six new flows, zero campaigns, zero events/reports. |
| Budget | Corrected Model is formula-complete in audited ranges and contains Jun 2026–May 2027 plans. |
| S&OP | Operational framework exists but inventory, lots, forecast, actuals, production schedule, and cash flow are not ready. |

# Appendix B — Source references

ZACAO V1 Deliverable and Data Plan supplied by the user.

Approved ZACAO Executive Intelligence demo previously provided in the project conversation.

Zacao 12-Month Budget V5 — Corrected Model: https://docs.google.com/spreadsheets/d/1ccm6JvpLYmKSWoatG0UOiDAKe4XF1_-ZBZ18WwMcTzE/edit

Zacao S&OP Tool: https://docs.google.com/spreadsheets/d/1LIVRpc72FOLi_cYcFHbqkc_liF495jxs/edit

Shopify Admin GraphQL documentation: https://shopify.dev/docs/api/admin-graphql/latest

ShopifyQL reference: https://shopify.dev/docs/api/shopifyql/latest/index

Klaviyo Reporting API overview: https://developers.klaviyo.com/en/reference/reporting_api_overview

Local audit reports 01 through 05 in docs/research.